Pink Paisa Wellness Instagram + Amazon Affiliate Action Plan

What is required to use the existing Instagram account to grow compliant Amazon affiliate product traffic

| Prepared | 5 August 2026 | Scope | Instagram traffic, affiliate routes, compliance, operations |
| --- | --- | --- | --- |
| Repo | Pink Paisa Next.js + Express + MongoDB | Mode | Manual affiliate now, Creators API later |

Executive decision Pink Paisa can start using the existing Instagram account now for compliant affiliate traffic, but automated publishing should only run after the account is converted to a professional Instagram account, connected to the Meta app, and verified in the admin Campaigns page. Until then, use manual posting with generated/downloaded creatives and Pink Paisa product links with UTM tracking.

# 1. Current State

The codebase already has the core foundation for affiliate selling and Instagram traffic. The biggest remaining business gap is not the product engine; it is the content and traffic system around it.

| Area | Exists Now | What It Means |
| --- | --- | --- |
| Buyer routes | /products, /product/[slug], /instagram, /instagram/picks, /instagram/trending, /instagram/campaign/[slug] | The site can receive buyer traffic and route users to affiliate products. |
| Affiliate controls | Affiliate CTA tracking, disclosure page, tagged Amazon URLs, compliance services, sitemap filtering | The selling flow has the basic compliance and analytics hooks. |
| Admin workflow | Affiliate product CRUD, Excel import preview, campaign queue, campaign review, publishing controls | Admins can operate campaigns, but need clearer production checklists and content routes. |
| Instagram automation | Connection service, publishing service, campaign assets, AI creative generation, publish history | Automation exists, but account setup and publish readiness must be verified before live posting. |

# 2. Immediate Requirements Before Posting

| Requirement | Owner | Priority | Done When |
| --- | --- | --- | --- |
| Confirm Instagram account type | Business/Admin | P0 | Instagram account is Business or Creator and can be connected to a Facebook Page/Meta Business setup. |
| Connect Instagram inside Pink Paisa admin | Admin | P0 | Admin Campaigns page shows a healthy Instagram connection with publishing permissions. |
| Use affiliate-safe captions | Admin/Automation | P0 | Every affiliate caption starts with a clear disclosure and links to Pink Paisa product/campaign pages, not raw Amazon in captions. |
| Verify product compliance | Admin | P0 | Each product is active, visible, categorized, compliant, tagged, and has a public HTTPS creative image before posting. |
| Add wellness SEO routes | Engineering | P1 | /wellness and category/best/routine routes exist and are added to sitemap. |
| Prepare weekly Instagram calendar | Marketing | P1 | There is a 30-day posting plan for haircare, skincare, natural beauty, and routine bundles. |

# 3. Instagram Account Setup Checklist

Convert or confirm the Instagram profile as a Business or Creator account. Meta publishing features require a professional account setup.

Connect the Instagram account to the correct Facebook Page and Meta Business assets.

Create or confirm the Meta app used by Pink Paisa. Verify required permissions and app review status in Meta Developer settings before production automation.

In Pink Paisa Admin > Campaigns, connect the Instagram account and confirm the account health panel shows a valid token and publish readiness.

Update Instagram bio to point to a high-converting Pink Paisa route, preferably /wellness/instagram-picks or /instagram/picks until the wellness route is built.

Use Story/Reel/Bio UTM URLs such as utm_source=instagram, utm_medium=reel/story/bio, utm_campaign=haircare_week.

Keep one visible affiliate disclosure in captions or story text whenever affiliate products are promoted. Do not hide disclosure after 'more'.

# 4. Compliance Guardrails

| Rule | Required Pink Paisa Behavior | Status |
| --- | --- | --- |
| Amazon disclosure | Keep the exact site statement on /affiliate-disclosure and keep compact link-level disclosure near CTAs. | Must keep |
| FTC social disclosure | Instagram captions/stories must disclose affiliate relationship clearly and early. | Must keep |
| Amazon data | Do not show Amazon price, rating, reviews, availability, or Amazon product data unless sourced through approved/fresh Amazon API access. | Manual mode blocked |
| Tagged links | Every Amazon URL must include the correct Associate tag for the marketplace. India tag: pinkpaisa07-21. | P0 |
| Outbound rel | Amazon links should use sponsored noopener noreferrer nofollow. | P0 |
| No fake traffic | No auto-open Amazon pages, rewards for clicks, bot clicks, or internal purchase encouragement. | P0 |
| Instagram media | API-published media must be public HTTPS media URLs, not localhost, private IP, or expiring local-only files. | P0 |

# 5. Recommended Routes To Build

| Route | Purpose | Primary Traffic | Priority |
| --- | --- | --- | --- |
| /wellness | Main affiliate hub for Pink Paisa Wellness | SEO, Instagram bio, WhatsApp | P1 |
| /wellness/haircare | Haircare category page: hair fall, dandruff, dry hair, frizz, rosemary, keratin | SEO + Reels | P1 |
| /wellness/skincare | Skincare category page: cleanser, moisturizer, sunscreen, pigmentation, acne, dry skin | SEO + Reels | P1 |
| /wellness/natural-beauty | Natural beauty collection: rose water, ayurvedic care, ubtan, neem, saffron | SEO + Pinterest | P1 |
| /wellness/best/[slug] | Buyer-intent best lists such as best shampoo for hair fall | Google search | P1 |
| /wellness/routines/[slug] | Routine pages that recommend multiple products | SEO + Instagram | P2 |
| /wellness/compare/[slug] | Comparison pages such as CeraVe vs Cetaphil | High-intent search | P2 |
| /wellness/campaign/[slug] | Campaign pages for Reel/Story/WhatsApp traffic | Instagram | P1 |

# 6. Instagram Campaign Workflow

Choose compliant affiliate products in Admin > Affiliate Products and mark Instagram picks.

Queue products in Admin > Campaigns with campaign label and UTM strategy.

Generate creative and caption. For affiliate products, remove price, rating, review, delivery, stock, and discount claims.

Review readiness blockers: product status, affiliate tag, compliance, category, media HTTPS, disclosure, Instagram connection.

Approve the campaign after visual and caption review.

Publish one post or create a carousel. Keep API carousel limit conservative at 10 items.

After publishing, record permalink, campaign, product, source, CTA clicks, and Amazon report imports separately.

# 7. Content Strategy For The Instagram Account

| Content Type | Format | Example | CTA |
| --- | --- | --- | --- |
| Product pick | Single image or Reel | Best anti-dandruff shampoo for monsoon hair | See the full pick on Pink Paisa |
| Routine | Carousel | Simple hairfall-control routine | Open the routine list |
| Comparison | Carousel/Reel | Rose water vs toner: who should use what | Compare picks |
| Problem-solution | Reel | Dry scalp checklist | View recommended products |
| Weekly finds | Carousel | 5 Beauty and Self Care finds this week | Browse Instagram Picks |

# 8. Product Data Required For Each Affiliate Post

Title, ASIN, Amazon.in tagged URL, marketplace, category, subcategory, short description, buying intent or use case, pros, considerations, campaign label, SEO title, SEO description, and image URL or generated campaign image.

For manual mode, do not add manual Amazon price, rating, review count, delivery claims, coupon claims, or availability claims.

For image handling, prefer Pink Paisa-generated, uploaded, licensed, or admin-approved media. If Amazon-hosted image URLs are used as admin-provided media, do not describe them as API-approved Amazon product data.

# 9. Engineering Backlog

| Phase | Work | Why It Matters | Acceptance Criteria |
| --- | --- | --- | --- |
| Phase 1 | Add wellness hub/category/best/campaign routes | Creates SEO and Instagram landing surfaces | Routes render, sitemap includes them, Clarity/affiliate tracking records traffic. |
| Phase 2 | Add admin fields: best_for, avoid_if, concern, routine_step | Makes product recommendations more trustworthy | Fields appear in admin, import, API, buyer cards, and campaign briefs. |
| Phase 3 | Campaign readiness checklist and 'fix product' links | Reduces failed posts and compliance mistakes | Each campaign shows blockers, warnings, and direct fix path. |
| Phase 4 | Instagram account health panel and posting calendar | Makes campaign operations predictable | Admin sees token health, scheduled posts, failures, retries, and permalink history. |
| Phase 5 | Creators API toggle after approval | Allows compliant Amazon product data later | Manual mode remains fallback; API data expires safely. |

# 10. Metrics To Track

| Metric | Use | Important Note |
| --- | --- | --- |
| Route views | Which wellness/category/campaign routes attract traffic | Separate Instagram, SEO, WhatsApp, and direct traffic. |
| Affiliate CTA clicks | Which product cards convert to Amazon visits | This is site click data only, not Amazon sales. |
| Campaign CTR | Which Instagram campaigns create buyer intent | Use UTM campaign/content labels. |
| Top products/categories | Decide what to post more often | Compare haircare, skincare, natural beauty. |
| Amazon report imports | Actual sales/commission reconciliation | Keep separate from site click analytics. |

# 11. 30-Day Launch Plan

| Week | Business Work | Code/Admin Work | Output |
| --- | --- | --- | --- |
| Week 1 | Connect Instagram, clean bio link, select 30 compliant products | Verify admin Campaigns readiness and product compliance | First 10 campaign-ready posts. |
| Week 2 | Launch Haircare and Skincare posting themes | Build /wellness, /wellness/haircare, /wellness/skincare | SEO + Instagram landing pages. |
| Week 3 | Publish routines and comparison carousels | Add /wellness/best/[slug] template | Four buyer-intent articles. |
| Week 4 | Review CTR, top products, campaign winners | Improve admin readiness dashboard and calendar | Repeatable weekly campaign workflow. |

# 12. Do Not Do

Do not post affiliate products without clear caption disclosure.

Do not send Instagram users directly to unclear or shortened Amazon links.

Do not show Amazon prices, reviews, ratings, stock, or delivery promises in manual mode.

Do not imply Amazon sponsors, endorses, or partners with Pink Paisa beyond the affiliate relationship.

Do not auto-publish affiliate campaigns without admin review, even if non-affiliate campaign automation is later enabled.

# 13. Official References Checked

Amazon Associates disclosure guidance: https://affiliate-program.amazon.com/help/node/topic/GHQNZAU6669EZS98

Amazon Associates Program Policies: https://affiliate-program.amazon.com/help/operating/policies

FTC Disclosures 101 for Social Media Influencers: https://www.ftc.gov/business-guidance/resources/disclosures-101-social-media-influencers

Meta Instagram Content Publishing API: https://developers.facebook.com/documentation/instagram-platform/content-publishing

Google Search Central outbound link qualification: https://developers.google.com/search/docs/crawling-indexing/qualify-outbound-links